## Slide 1: Sprint 1 Status Update
Problem Definition
Team Name
Week #
Date

## Slide 2
YouTrack
Instructions: SCRUM Master will bring up YouTrack Project page and show Sprint 1 Board
Work with instructor prior to mid-sprint-1 presentation to define all user stories and tasks
All user stories must have a description, exit criteria, assigned to team member, and priority
All user story associated tasks must a description, exit criteria, assigned to team member, and priority
SCRUM Master will be responsible for placing task in the “In Progress” column when ready;
Assigned team member to task is responsible for placing comments and attachment in the task; this will be reviewed by the team member assigned to verify the task and instructor; part of sprint grade
Assigned team member to task moves task to “To Verify” column with task is complete assigns team member to verify the task
Assigned team member to verify task will review the task and either move it to “Done” column if it satisfies exit criteria or moves it back to “In Progress” column with comments why if failed and reassigns to previous task assignee

## Slide 3
team Members
Name Scrum Master
Name Developer
Name Developer
Name Product Owner
Name Developer
Name Developer
Instructions: Please provide team member picture and role. Teams can use whichever SmartArt graphic in place of this graphic.

## Slide 4
Problem Context:
Domain of problem: [e.g., health care. finance, retail, insurance, real estate, etc.; may be multiple domains]
Importance of problem: [what are the negative impacts of this problem; 1-2 sentences; will need to provide a soundtrack]
Problem Statement: [4-5 sentences; must be concise and terse]
problem statement
Nice to have: A graphic(s) relating to the problem space would be useful

## Slide 5
Datasets
Proposed Datasets for Project [for each dataset]
Dataset Name:
  Dataset Owner:
  Dataset Type: [open source, proprietary]
  Dataset Size: [e.g., 20 GB]
Instructions: please provide a tentative set of datasets. Please note that this may change, and the team will provide detailed information for Sprint 2
N.B., for mid-sprint 1 this can be a work in progress

## Slide 6
Potential Analytics/algorithms
Analytic/Algorithm Name:
Datasets: Data required for analytic/algorithm
Computer Resources Required: large CPU; GPU; cloud resources; laptop; etc.
Training: if applicable
Optimization: if applicable
Testing: if applicable
Instructions: Please provide a tentative set of analytics/algorithms you are considering for the project. Please note that this may change, and the team will provide detailed information for Sprint 3
N.B., for mid-sprint 1 this can be a work in progress
[The course instructors need to assist the team in assessing the preliminary analytics and algorithms being considered for the project. This is critical to determine if the project is feasible.]

## Slide 7
Project Schedule
Instructions: please provide draft schedule with dates and activities on how the team is going to produce a solution across a set of mid- and full-sprints
N.B., for mid-sprint 1 this can be a work in progress

## Slide 8
Risks and Planned Mitigations
Risk Name | Description | Probability | Impact | Mitigation
[meaningful] | [brief] | [high, medium, low] | [high, medium, low] | [brief]

## Slide 9
Weekly Partner Meeting
Partner name [Primary Partner POC]
Team Progress from Prior Week
Team Tasks for Current Week
Other Items Discussed
Instructions: Each week the team is expected to meet with their project partner. The project team is expected to take copious notes of the meeting and what was discussed – just as would take place in any consulting services client meeting engagement.
The first partner meeting will be primarily a Q & A session between the partner and the team – with the team asking detailed and probing questions regarding the problem statement and any specialized subject matter knowledge the partner has relative to the problem domain.
Thereafter, project teams should be reporting on three things each week:
Team Progress from Prior Week
Team Tasks for Current Week
Other Items Discussed
This slide summarizes for the rest of the class what the project team presented to the partner – as well as any other items discussed during the meeting.

## Slide 10: Sprint 2 Status Update
Datasets
Team Name
Week #
Date

## Slide 11
YouTrack
Instructions: SCRUM Master will bring up youTrack Project page and show Sprint 2 Board
Work with instructor prior to mid-sprint-2 presentation to define all user stories and tasks
All user stories must have a description, exit criteria, assigned to team member, and priority
All user story associated tasks must a description, exit criteria, assigned to team member, and priority
SCRUM Master will be responsible for placing task in the “In Progress” column when ready;
Assigned team member to task is responsible for placing comments and attachment in the task; this will be reviewed by the team member assigned to verify the task and instructor; part of sprint grade
Assigned team member to task moves task to “To Verify” column with task is complete assigns team member to verify the task
Assigned team member to verify task will review the task and either move it to “Done” column if it satisfies exit criteria or moves it back to “In Progress” column with comments why if failed and reassigns to previous task assignee

## Slide 12
Datasets
Datasets Planned for Project [for each dataset]
Dataset Name:
  Dataset Owner:
  Dataset Type: [open source, proprietary]
  Dataset Size: [e.g., 20 GB]
  Dataset License: [e.g., creative commons licenses such as CCO; CC-BY; CC-BY-SA; PDDL; CDLA-Permissive-1.0, etc.]
  Dataset Location: [e.g., Internet; media/CD; ]
  Dataset Access: [e.g., provide URL; shipping address]
  Dataset Restrictions: [e.g., requires training; no restrictions; can only be used for non-profit work; etc.]
  Dataset Time Range: [data that has records base on timestamps, provide time range]
  Dataset Collection Process: [how is the data collected]
  Analytic/Algorithm that will use dataset: [one or more]

## Slide 13
Dataset Quality – [dataset name]
Dataset - [Name]: [slide for each dataset]
Completeness–requires that a particular column, element, or class of data is populated and does not feature null values or values in place of nulls (e.g., N/A).
Consistency–something that tests weather one fact is consistent with another.
Uniqueness–are all the entities or attributes within a dataset unique?•Integrity–are all the relationships populated for a particular entity? [e.g., the inability to link related records together may introduce duplication across systems]
Conformity–does the data conform to right conventions and standards?
Accuracy–refers to whether the data values stored for an object are the correct values. To be correct, a data values must be the right value and must be represented in a consistent and unambiguous form. For example, my birth date is December 13, 1941

## Slide 14
Risks and Planned Mitigations
Risk Name | Description | Probability | Impact | Mitigation
[meaningful] | [brief] | [high, medium, low] | [high, medium, low] | [brief]

## Slide 15
Weekly Partner Meeting
Partner name [Primary Partner POC]
Team Progress from Prior Week
Team Tasks for Current Week
Other Items Discussed
Instructions: Each week the team is expected to meet with their project partner. The project team is expected to take copious notes of the meeting and what was discussed – just as would take place in any consulting services client meeting engagement.
The first partner meeting will be primarily a Q & A session between the partner and the team – with the team asking detailed and probing questions regarding the problem statement and any specialized subject matter knowledge the partner has relative to the problem domain.
Thereafter, project teams should be reporting on three things each week:
Team Progress from Prior Week
Team Tasks for Current Week
Other Items Discussed
This slide summarizes for the rest of the class what the project team presented to the partner – as well as any other items discussed during the meeting.

## Slide 16: Sprint 3 Status Update
Algorithms & Analysis / ML Model Exploration & Selection
Team Name
Week #
Date

## Slide 17
YouTrack
Instructions: SCRUM Master will bring up youTrack Project page and show Sprint 3 Board
Work with instructor prior to mid-sprint-3 presentation to define all user stories and tasks
All user stories must have a description, exit criteria, assigned to team member, and priority
All user story associated tasks must a description, exit criteria, assigned to team member, and priority
SCRUM Master will be responsible for placing task in the “In Progress” column when ready;
Assigned team member to task is responsible for placing comments and attachment in the task; this will be reviewed by the team member assigned to verify the task and instructor; part of sprint grade
Assigned team member to task moves task to “To Verify” column with task is complete assigns team member to verify the task
Assigned team member to verify task will review the task and either move it to “Done” column if it satisfies exit criteria or moves it back to “In Progress” column with comments why if failed and reassigns to previous task assignee

## Slide 18
analytic/algorithm Specification
Name:
How it works: [brief description on the “inner workings of algorithm”
Data Inputs: [include description of data input requirements and any data preparation required, size of input data, data types such as training, testing, etc., e.g., conditioning, transformation, formats, etc.)
Data Outputs: [include description on the data output; how will output data be used]
Hyperparameters:
Model Tuning:
Model Training Resources Required: [CPU, GPU, cloud based, laptop, memory, etc.]
Model Deployment: [how will the trained model be used]

## Slide 19
analytics/algorithms - Demonstrations
[provide a demo for each analytic/algorithm be considered]

## Slide 20
Risks and Planned Mitigations
Risk Name | Description | Probability | Impact | Mitigation
[meaningful] | [brief] | [high, medium, low] | [high, medium, low] | [brief]

## Slide 21
Weekly Partner Meeting
Partner name [Primary Partner POC]
Team Progress from Prior Week
Team Tasks for Current Week
Other Items Discussed
Instructions: Each week the team is expected to meet with their project partner. The project team is expected to take copious notes of the meeting and what was discussed – just as would take place in any consulting services client meeting engagement.
The first partner meeting will be primarily a Q & A session between the partner and the team – with the team asking detailed and probing questions regarding the problem statement and any specialized subject matter knowledge the partner has relative to the problem domain.
Thereafter, project teams should be reporting on three things each week:
Team Progress from Prior Week
Team Tasks for Current Week
Other Items Discussed
This slide summarizes for the rest of the class what the project team presented to the partner – as well as any other items discussed during the meeting.

## Slide 22: Sprint 4 Status Update
Visualizations / ML Model Training, Evaluation, & Verification
Team Name
Week #
Date

## Slide 23
YouTrack
Instructions: SCRUM Master will bring up youTrack Project page and show Sprint 4 Board
Work with instructor prior to mid-sprint-4 presentation to define all user stories and tasks
All user stories must have a description, exit criteria, assigned to team member, and priority
All user story associated tasks must a description, exit criteria, assigned to team member, and priority
SCRUM Master will be responsible for placing task in the “In Progress” column when ready;
Assigned team member to task is responsible for placing comments and attachment in the task; this will be reviewed by the team member assigned to verify the task and instructor; part of sprint grade
Assigned team member to task moves task to “To Verify” column with task is complete assigns team member to verify the task
Assigned team member to verify task will review the task and either move it to “Done” column if it satisfies exit criteria or moves it back to “In Progress” column with comments why if failed and reassigns to previous task assignee

## Slide 24
Visualizations
[provide a series of visualizations for results based on sprint 3 work; these visualization should provide the audience with insights into your findings that will support your problem solution; it is important to discuss findings that are incorrect or not useful and findings that support the problem solution]

## Slide 25
Risks and Planned Mitigations
Risk Name | Description | Probability | Impact | Mitigation
[meaningful] | [brief] | [high, medium, low] | [high, medium, low] | [brief]

## Slide 26
Weekly Partner Meeting Update
Partner name [Primary Partner POC]
Team Progress from Prior Week
Team Tasks for Current Week
Other Items Discussed
Instructions: Each week the team is expected to meet with their project partner. The project team is expected to take copious notes of the meeting and what was discussed – just as would take place in any consulting services client meeting engagement.
The first partner meeting will be primarily a Q & A session between the partner and the team – with the team asking detailed and probing questions regarding the problem statement and any specialized subject matter knowledge the partner has relative to the problem domain.
Thereafter, project teams should be reporting on three things each week:
Team Progress from Prior Week
Team Tasks for Current Week
Other Items Discussed
This slide summarizes for the rest of the class what the project team presented to the partner – as well as any other items discussed during the meeting.

## Slide 27: Sprint 5 Status Update
Final Report & Showcase Presentation Preparation
Team Name
Week #
Date

## Slide 28
Team Name — YouTrack
Instructions: SCRUM Master will bring up youTrack Project page and show Sprint 5 Board
Work with instructor prior to mid-sprint-5 presentation to define all user stories and tasks
All user stories must have a description, exit criteria, assigned to team member, and priority
All user story associated tasks must a description, exit criteria, assigned to team member, and priority
SCRUM Master will be responsible for placing task in the “In Progress” column when ready;
Assigned team member to task is responsible for placing comments and attachment in the task; this will be reviewed by the team member assigned to verify the task and instructor; part of sprint grade
Assigned team member to task moves task to “To Verify” column with task is complete assigns team member to verify the task
Assigned team member to verify task will review the task and either move it to “Done” column if it satisfies exit criteria or moves it back to “In Progress” column with comments why if failed and reassigns to previous task assignee

## Slide 29
Risks and Planned Mitigations
Risk Name | Description | Probability | Impact | Mitigation
[meaningful] | [brief] | [high, medium, low] | [high, medium, low] | [brief]

## Slide 30
Weekly Partner Meeting
Partner name [Primary Partner POC]
Team Progress from Prior Week
Team Tasks for Current Week
Other Items Discussed
Instructions: Each week the team is expected to meet with their project partner. The project team is expected to take copious notes of the meeting and what was discussed – just as would take place in any consulting services client meeting engagement.
The first partner meeting will be primarily a Q & A session between the partner and the team – with the team asking detailed and probing questions regarding the problem statement and any specialized subject matter knowledge the partner has relative to the problem domain.
Thereafter, project teams should be reporting on three things each week:
Team Progress from Prior Week
Team Tasks for Current Week
Other Items Discussed
This slide summarizes for the rest of the class what the project team presented to the partner – as well as any other items discussed during the meeting.